|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Task Name** | **Start** | **Finish** | **Duration** | **Task**  **Per**  **Week** | **Year 2023-2024** | | | | | | | | | | | | | |
| **Month** | | | | | | | | | | | | | |
| **Sep**  **Oct** | | | | **Nov Dec Jan**  **Feb Mar Apr** | | | | | | **Apr** | **May**  **Jun** | | **Jun**  **Jul** |
| 1  w | 3  w | 5  w | 7  w | 1  w | 5  w | 10  w | 15  w | 20w | 23  w | 2  w | 1w | 7w | 3  w |
| 1 | Research and requirement GatheringRequirement Gathering  Learning FLUTTER Programming | 9/15/2023 | 10/31/2023 | 7 weeks | **Week 1:**  Functional Req  **Week 2:**  Non-Functional Req  **Week 3:**  Flutter Basics  **Week 4:**  Flutter Intermediate  **Weeks 5-6:**  Flutter Advance  **Week 7:**  Ready to Development Phase |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 | Design & Implementation of Android Application + Website Development | 11/1/2023 | 4/10/2024 | 23 weeks | **Weeks 1-5:** Login/Signup  Backend+ Frontend  **Weeks 6-10:**  Mentor User Interface  Backend+ Frontend  **Weeks 11-15:**  Investor User Interface  Backend +Frontend  **Weeks 16-20:**  Entrepreneur  User Interface  Backend +Frontend  **Weeks 21-23:**  Finalize |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 | AI Integration  Android Application + Website Development | 4/11/2024 | 4/25/2024 | 2 weeks | **Week 1-2:**  Presentation through AI |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 | Subscription & Implementation  Android Application + Website Development | 4/26/2023 | 6/10/2024 | 7 weeks | **Weeks 1-2:**  Mentor Model  Backend+  Frontend  **Week 3:**  Investor Model  Backend+  Frontend  **Week 4:**  Entrepreneur Model  Backend+  Frontend  **Weeks 5-6:**  Transaction  Backend+  Frontend  **Week 7:**  Finalize |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 | Testing & Quality Assurance  Android Application + Website Development | 6/11/2024 | 7/1/2024 | 3 weeks | **Week 1:**  Mentor Testing  **Week 2:**  Investor Testing  **Week 3:**  Entrepreneur Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6 | SUBMISSION |  | 7/25/2024 | Revision of Project | **FINALIZE** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

**Project Plan / Project Schedule / Project Timetable / Project Calendar**